## Slide 1: Line Follower Robot
Group members
Sania Ali – 211194
Arooj Aftab – 211209
Faizan Ahmad Siddiqui - 212003

## Slide 2: Objectives
To design a line follower on PCB
To follow the path using minimum 3 IR sensors
To detect obstacle
To give feedback of the battery and motor
To save the path on memory card

## Slide 3: Scope
Design and develop a line follower robot on a PCB.
Incorporate a minimum of 3 IR sensors for path detection.
Integrate feedback mechanisms for battery parameters.
Implement obstacle detection.
Develop logic for saving and retrieving path data on a memory card.

## Slide 4: Timeline
10th Nov – 15th Nov
Literature Review
16th Nov
Purchasing Components
20th Nov – 22nd Nov
Schematic Design
25th Nov – 30th Nov
Breadboard Implementation
30th Nov – 14th Dec
PCB design and Implementation
15th Dec – 16th Dec
Final Testing
* Note: Testing of each component separately on breadboard and designing of PCB was done simultaneously.

## Slide 5: Budget
Expected VS Actual
10,000/-
11,230/-

## Slide 6
1 x MEGA 2560
4000/-
Jumper Wires
650/-
1 x Ultrasonic Sensor
300/-
1 x Voltage sensor
200/-
1 x Current sensor
200/-
5 x IR sensors
200/-
1 x L298N Motor Driver
370/-
1 x Robotic chassis
1300/-
1 x Double sided PCB
700/-
2 x Breadboard
250/-
1 x SD card Module
250/-
1 x Battery Charger
700/-
2 x 18650 LiPo Rechargeable Batteries
700/-

## Slide 7: Summary
Path was successfully followed by the robot with all the specifications required, where as calibrating IR sensor was a huge challenge since it’s sensitive to light.
Adjusting ultrasonic sensor’s range was also a challenge since it detected multiple objects at a very small range.
The feedback mechanism worked efficiently.
Double sided PCB worked perfectly with zero short circuits but due to high temperature of the soldering iron the copper layer was affected.